**Second meeting**

**Sprint presentation, demonstration, risk and challenges**

**discussion, mitigation plan, next sprint objectives. Must**

**complete –**

* **Project requirements (Sam)**
  + Mobile App
  + Web App
* **Project plan (Rafael)**
  + Splitting up into 4 teams:

Backend Team: Rafael

Mobile Team: Parth and Julian

Web Team: Daniel and Sam

Wireframe, UI/UX Design Team: Andrew

* **Tool chain (Parth)**
  + **Firebase Service**

* **(Julian Ajja & Rafael Montes) language** 
  + **React Framework**
  + **React-Native Framework**
  + **NodeJS/Express**
  + **Redux Framework**
  + **EXPO Framework**
* **Config. Management (Daniel)** 
  + **Git/Github**
* **Server Setup (Parth)**
  + **Using Firebase**
* **Development environment (Juilan)**
  + Visual Studio Code
  + Android Studio
  + XCode
* **Risks and Challenges (Daniel)**
  + We are using new frameworks that many of us are not familiar with, this will present challenges as we learn them and use them.
  + We could run into problems with firebase, such as trying to implement something not supported by Firebase.
  + We do not have experience with deploying a mobile application, this could create challenges as we deploy a full stack application for the

first time.

* **Mitigation Plan (Andrew)**
  + Frequent meetings
  + Be honest with each other, asking for help if getting behind
  + Seperate Branches
  + QA tests
* **Next Sprint Objectives: (Sam)**
  + Authentication
  + Make layout for login page for mobile/web app

Hit tracker/

Mobile/

Backend/

Web/