8th meeting

What we did last week:

Andrew:

Wireframes: Homepage, dashboard, finishing up routines for web side

For mobile side, home page for Julian

Daniel:

Finished styling for register, made nav bar for main pages, have static profile page mostly done. User can also login and logout. Having issues with react router sending to wrong page from registration.

Julian:

Worked on Profiles, planning to work on search function tomorrow.

Parth:

Android studio emulator, tried to implement health data. Researched old mac to use

Rafy:

Worked on getting heartrate data for past week, success! Plan: Users will have to have fitbit account and fitbit to use app. Researched Oauth 2.0 authentication. Registered app with fitbit

Sam:

Struggler

Presentation for Monday:

Demo

Risks and challenges

Mitigation plan

Next sprint objectives

* Heart Rate retrieval (mobile)
* Dashboard page (web)
* Clients page (web)
* Upload profile picture (web and maybe mobile)
* Display profile data (mobile)
* Search function (mobile)
* View trainers as a subscriber (mobile)
* Routines UI (UI/UX)
* HeartRate UI (UI/UX)

**User Stories(Next Sprint)**

* As a trainer I would like a dashboard page so that I may quickly navigate the website.
* As a trainer I would like a clients page so that I can view and contact my clients when needed
* As a trainer I would like to upload a profile picture of myself so that my subscribers can easily identify me.
* As a trainee I would like to be able to upload a profile picture of myself so that trainers can know of my current shape.
* As a trainee I would like to be able to edit and view my profile data so that I can constantly update and monitor my progress.
* As a trainee I would like a search function for routines so that I can easily try out different routines as well as learn how to do them.
* As a trainee I would like to be able to view trainers ready to take me on so that I can choose the trainer that I think would benefit my goals.
* As a trainee I would like to be able to easily view my assigned routines so that I can do them efficiently
* As a trainer I would like to be able to view and easily edit my assigned routines to my clients so that I can adjust their regimen on the fly based on their response.
* As a trainee I would like to be able to see some type of clear image of my heart rate info so that I know I am getting an effective workout.
* As a trainer I would like to be able to see some type of clear image of my client’s heart rate, so that I can adjust the intensity of the routine if needed.
* As a trainer I would like the login and registration pages to be slightly easier to navigate, to avoid accidental visits to the wrong page.